SUPERLIVING

Instagram Healthcare Insights Dashboard

Complete checkpoint guide — every step from zero to production

This document is your project bible. Every checkpoint has 6–12 numbered steps. Every step has clear inputs, actions, and a precise 'done when' criteria. Each checkpoint produces a working demo. Do not skip steps. Do not move to the next checkpoint until the previous one is fully done.

Total: 17 checkpoints (15 from the roadmap + 2 added for production readiness). Estimated timeline: 8–10 weeks for a solo developer working full-time, 5–6 weeks with a pair.

# How to read this document

Each checkpoint is structured the same way:

- • Banner with checkpoint number, title, estimated time, and track (foundation / pipeline / UI / intelligence / production).

- • Goal — one sentence describing what you'll have at the end.

- • Prerequisites — what must be done before starting.

- • Numbered steps — each with a clear action and a 'done when' criteria.

- • Demo moment — the artifact you can show a teammate.

- • Common pitfalls — what typically goes wrong here.

Checkpoints are sequential. A checkpoint marked 'pipeline' may have UI work too — the track is just the primary theme.

## The 17 checkpoints

1. Scrape one hashtag end-to-end (foundation)

2. Set up Postgres and persist scrape results (foundation)

3. Wrap it in a FastAPI endpoint (foundation)

4. Minimal Next.js page — search + table (UI)

5. Add time window filter + multi-hashtag (UI)

6. Background scraping via Celery + Redis (pipeline)

7. Scheduled scraping every 6h (pipeline)

8. Reel detail page — click row → deep dive (UI)

9. Transcription for top reels (intelligence)

10. LLM hook extraction — first 3 seconds (intelligence)

11. Home page with stat cards + trending hooks (UI)

12. Trends page with charts (intelligence)

13. Script Maker integration — the closing loop (intelligence)

14. Deploy + auth + team access (production)

15. Weekly AI digest email + Slack alerts (production)

16. Monitoring + error tracking + cost dashboard (production)

17. Domain expansion — adding Skin and Stress (extensibility)

CHECKPOINT 1  ·  Scrape one hashtag end-to-end     2–3 days  ·  foundation

Goal

Run a Python script. See 50 weight-loss reels from India printed to your terminal with views, likes, captions, hashtags. No UI, no database — just proof that the data pipeline works.

Why first: Validates the most expensive assumption — that Apify works for healthcare hashtags at acceptable cost and quality. If this fails, nothing else matters.

Prerequisites

- A computer with Python 3.11+ installed.

- A credit card for Apify signup (you'll use the $5 free credit, not actual money).

- Basic Python knowledge — virtual environments, pip, simple scripts.

Step 01  Sign up for Apify and get API token

Go to apify.com → click Sign Up → use your work email → verify.

Once logged in, navigate to Settings → Integrations. Copy your Personal API Token. Store it somewhere safe.

Verify the $5 starter credit is showing in your account dashboard.

DONE WHEN  You have an Apify API token. You can see $5 credit in your dashboard.

Step 02  Find the right scraper actor

In Apify Store, search for 'Apidojo Instagram Scraper API' or go directly to apify.com/apidojo/instagram-scraper-api.

Why this specific one: it's $0.50 per 1000 posts (vs $2.30 on the standard scraper). Same Apify platform, much cheaper actor.

Click the actor. Read the Input tab. Note every required field and its type. Take screenshots if it helps.

Save the actor ID — it's 'apidojo/instagram-scraper-api'. You'll use it in your code.

DONE WHEN  You can explain in plain language what 5 input fields do (urls, resultsLimit, etc.).

Step 03  Test scrape in the Apify dashboard (no code yet)

Click 'Try for free' on the actor page. You'll see an input form.

Paste this URL as input: https://www.instagram.com/explore/tags/weightlossindia/

Set resultsLimit to 20. Leave other defaults.

Click Start. Wait 30–60 seconds. Inspect the JSON output.

Look at every field returned. Find: caption, likesCount, videoPlayCount, hashtags, ownerUsername, timestamp, videoUrl.

DONE WHEN  You have 20 real Instagram reels in JSON format. You understand every field's meaning.

Step 04  Set up local Python project

Create the project folder structure:

mkdir insights-tool

cd insights-tool

python -m venv venv

source venv/bin/activate   # On Windows: venv\Scripts\activate

pip install apify-client python-dotenv langdetect rich

git init

echo '.env' > .gitignore

echo 'venv/' >> .gitignore

echo 'data/' >> .gitignore

echo '__pycache__/' >> .gitignore

Create .env file with your API token:

# .env

APIFY_TOKEN=your_token_here

DONE WHEN  Running `python -c "from apify_client import ApifyClient; print('ok')"` prints 'ok' without errors.

Step 05  Write scrape_one.py — single hashtag scrape

Create scrape_one.py with this exact content:

from apify_client import ApifyClient

from dotenv import load_dotenv

import os, json

load_dotenv()

client = ApifyClient(os.getenv('APIFY_TOKEN'))

run_input = {

'urls': ['https://www.instagram.com/explore/tags/weightlossindia/'],

'resultsLimit': 30,

'addParentData': False

}

print('Starting scrape...')

run = client.actor('apidojo/instagram-scraper-api').call(run_input=run_input)

items = list(client.dataset(run['defaultDatasetId']).iterate_items())

print(f'Got {len(items)} reels')

for item in items[:5]:

print(json.dumps({

'id': item.get('id'),

'caption': (item.get('caption') or '')[:80],

'likes': item.get('likesCount'),

'views': item.get('videoPlayCount'),

'hashtags': item.get('hashtags', [])[:5]

}, indent=2))

Run it: `python scrape_one.py`. Wait 1–2 minutes.

DONE WHEN  Script prints 30 reels in clean JSON format. Total Apify credit consumed: $0.05–$0.10.

Step 06  Add the India filter function

Create a separate file india_filter.py:

INDIAN_HASHTAGS = ['india','indian','desi','mumbai','delhi','bangalore',

'chennai','kolkata','hyderabad','pune','ahmedabad']

INDIAN_BRANDS = ['patanjali','himalaya','dabur','amul','tata','marico']

HINGLISH_WORDS = ['kar','hai','hoga','achha','bhi','main','tha','ki',

'ke','se','nahi','kya','toh','bhai','didi','bhabhi']

def is_indian_content(reel):

score = 0

caption = (reel.get('caption') or '').lower()

hashtags = [h.lower() for h in (reel.get('hashtags') or [])]

# Tier 1: India-explicit hashtags (+3 each)

for tag in hashtags:

if any(ind in tag for ind in INDIAN_HASHTAGS):

score += 3

# Currency / brand mentions (+2)

if '₹' in caption or 'rupee' in caption:

score += 2

if any(b in caption for b in INDIAN_BRANDS):

score += 2

# Hinglish words in caption (+1 each, capped at 3)

matches = sum(1 for w in HINGLISH_WORDS if f' {w} ' in f' {caption} ')

score += min(matches, 3)

return score >= 4

Update scrape_one.py to use this filter and report counts:

from india_filter import is_indian_content

indian_items = [i for i in items if is_indian_content(i)]

print(f'Total scraped: {len(items)}. India-filtered: {len(indian_items)}')

DONE WHEN  Output shows 'Total: 30. India-filtered: 28'. You manually verify 5 random filtered reels are genuinely Indian.

Step 07  Multi-hashtag scrape with cost tracking

Create scrape_multi.py that scrapes 3 hashtags and tracks per-hashtag precision:

HASHTAGS = ['weightlossindia', 'skincareindia', 'indianhomeremedies']

for tag in HASHTAGS:

url = f'https://www.instagram.com/explore/tags/{tag}/'

run = client.actor('apidojo/instagram-scraper-api').call(

run_input={'urls':[url], 'resultsLimit':30, 'addParentData':False}

)

items = list(client.dataset(run['defaultDatasetId']).iterate_items())

indian = [i for i in items if is_indian_content(i)]

precision = len(indian) / len(items) * 100 if items else 0

print(f'#{tag}: {len(items)} scraped, {len(indian)} Indian ({precision:.0f}%)')

Run it. Check the Apify dashboard for actual credit consumed.

DONE WHEN  You know the exact $/100-reels rate. You have India-precision % per hashtag documented.

Step 08  Save results to local JSON files

Update the script to save filtered results as dated JSON files:

from datetime import datetime

import os

os.makedirs('data', exist_ok=True)

stamp = datetime.now().strftime('%Y%m%d_%H%M')

filename = f'data/scrape_{stamp}.json'

with open(filename, 'w') as f:

json.dump(indian_items, f, indent=2, default=str)

print(f'Saved {len(indian_items)} reels to {filename}')

This gives you an offline dataset to develop checkpoints 2–4 without burning more Apify credits.

DONE WHEN  You have 2–3 dated JSON files in data/, each with 50–100 India-filtered reels.

Step 09  Print top 10 — the demo moment

Create show_top.py that loads any saved JSON and prints a beautiful terminal table:

from rich.console import Console

from rich.table import Table

import json, sys, glob

# Load latest data file

files = sorted(glob.glob('data/scrape_*.json'))

data = json.load(open(files[-1]))

# Sort by likes desc

data.sort(key=lambda x: x.get('likesCount') or 0, reverse=True)

table = Table(title='Top 10 Indian Healthcare Reels')

table.add_column('Rank', style='cyan')

table.add_column('Likes', style='green')

table.add_column('Views', style='yellow')

table.add_column('Caption', style='white')

for i, reel in enumerate(data[:10], 1):

table.add_row(

str(i),

f'{reel.get("likesCount") or 0:,}',

f'{reel.get("videoPlayCount") or 0:,}',

(reel.get('caption') or '')[:60] + '...'

)

Console().print(table)

DONE WHEN  You can show a colleague a beautiful terminal output of 'top 10 Indian healthcare reels by likes today'.

Common pitfalls

- • Apify scrape returns 0 reels — usually means hashtag URL is malformed. Always use /explore/tags/HASHTAG/ format.

- • Credits drained fast — you set resultsLimit too high. Stick to 30 per hashtag during testing.

- • India filter is too strict — for #weightlossindia (explicitly Indian), lower threshold to 2. For generic hashtags, raise to 6.

- • Some reels have null views or likes — Instagram doesn't always expose these. Use `or 0` everywhere.

Demo moment

Open your terminal in front of a teammate. Run `python show_top.py`. They see a beautiful table of the top 10 viral Indian healthcare reels with real numbers. This is the proof the pipeline works.

CHECKPOINT 2  ·  Set up Postgres and persist scrape results     1–2 days  ·  foundation

Goal

Move from one-off JSON files to a real Postgres database. Same scrape script, but now results persist. Run scrape twice — second run doesn't duplicate, just updates existing rows.

Prerequisites

- Checkpoint 1 complete (working scrape_one.py).

- Docker Desktop installed (easiest way to run Postgres locally).

Step 01  Run Postgres locally via Docker

Create a docker-compose.yml at project root:

version: '3.8'

services:

db:

image: postgres:16

environment:

POSTGRES_USER: insights

POSTGRES_PASSWORD: insights_dev

POSTGRES_DB: insights_db

ports:

- '5432:5432'

volumes:

- pgdata:/var/lib/postgresql/data

volumes:

pgdata:

Start it: `docker compose up -d`.

Verify: `docker compose ps` shows db running.

DONE WHEN  Postgres is running locally. You can connect with `psql -h localhost -U insights -d insights_db` (password: insights_dev).

Step 02  Install Python Postgres dependencies

pip install sqlalchemy psycopg2-binary alembic

pip freeze > requirements.txt

Add database URL to .env:

DATABASE_URL=postgresql://insights:insights_dev@localhost:5432/insights_db

DONE WHEN  `pip list` shows sqlalchemy, psycopg2, alembic installed.

Step 03  Define the Reel model with SQLAlchemy

Create models.py:

from sqlalchemy import Column, String, Integer, BigInteger, DateTime, Text, ARRAY, Boolean

from sqlalchemy.ext.declarative import declarative_base

from datetime import datetime

Base = declarative_base()

class Reel(Base):

__tablename__ = 'reels'

id = Column(String, primary_key=True)  # Instagram reel ID

url = Column(Text)

caption = Column(Text)

hashtags = Column(ARRAY(String))

likes = Column(BigInteger)

views = Column(BigInteger)

comments_count = Column(BigInteger)

owner_username = Column(String)

owner_followers = Column(Integer)

video_url = Column(Text)

thumbnail_url = Column(Text)

posted_at = Column(DateTime)

scraped_at = Column(DateTime, default=datetime.utcnow)

is_indian = Column(Boolean, default=False)

source_hashtag = Column(String)

DONE WHEN  models.py exists with the Reel class. No syntax errors when you import it.

Step 04  Set up Alembic migrations

Initialize Alembic:

alembic init alembic

Edit alembic.ini — set sqlalchemy.url to use environment variable. In alembic/env.py, import your Base and set target_metadata.

Generate the first migration:

alembic revision --autogenerate -m 'Create reels table'

alembic upgrade head

DONE WHEN  `psql -c '\dt'` lists the reels table. Migration files are in alembic/versions/.

Step 05  Write upsert function

Create db.py:

from sqlalchemy import create_engine

from sqlalchemy.orm import sessionmaker

from sqlalchemy.dialects.postgresql import insert

from models import Reel

from datetime import datetime

import os

engine = create_engine(os.getenv('DATABASE_URL'))

Session = sessionmaker(bind=engine)

def upsert_reel(item, source_hashtag, is_indian):

with Session() as s:

stmt = insert(Reel).values(

id=item['id'],

url=item.get('url'),

caption=item.get('caption'),

hashtags=item.get('hashtags', []),

likes=item.get('likesCount'),

views=item.get('videoPlayCount'),

comments_count=item.get('commentsCount'),

owner_username=item.get('ownerUsername'),

video_url=item.get('videoUrl'),

thumbnail_url=item.get('displayUrl'),

posted_at=item.get('timestamp'),

scraped_at=datetime.utcnow(),

is_indian=is_indian,

source_hashtag=source_hashtag

)

# On conflict update metrics (engagement changes over time)

stmt = stmt.on_conflict_do_update(

index_elements=['id'],

set_={'likes':stmt.excluded.likes, 'views':stmt.excluded.views,

'scraped_at':stmt.excluded.scraped_at}

)

s.execute(stmt)

s.commit()

DONE WHEN  Importing db works. Function signature is clear.

Step 06  Modify scrape_multi.py to write to DB

Replace the JSON save logic with database upserts:

from db import upsert_reel

for tag in HASHTAGS:

# ... scrape logic ...

for item in items:

indian = is_indian_content(item)

upsert_reel(item, tag, indian)

print(f'#{tag}: wrote {len(items)} reels to DB')

Run twice. Check row count after each run:

psql -c 'SELECT COUNT(*) FROM reels;'

# After first run: ~90

# After second run: still ~90 (upsert prevented duplicates)

DONE WHEN  Two scrapes in a row don't duplicate rows. Row count stays stable. scraped_at updates on the second run.

Step 07  Verify queries work

Test these SQL queries — they're what your future API will use:

-- Top 10 Indian reels by likes

SELECT id, owner_username, likes, views, LEFT(caption,60)

FROM reels WHERE is_indian=true

ORDER BY likes DESC NULLS LAST LIMIT 10;

-- Reels posted in last 24h

SELECT COUNT(*) FROM reels

WHERE posted_at > NOW() - INTERVAL '24 hours' AND is_indian=true;

-- Top hashtag groups in DB

SELECT source_hashtag, COUNT(*), AVG(likes)::INT

FROM reels WHERE is_indian=true

GROUP BY source_hashtag ORDER BY COUNT(*) DESC;

DONE WHEN  All 3 queries return results that match what you'd expect from your scrape.

Common pitfalls

- • Postgres connection refused — Docker container not running, or port 5432 already used by local Postgres. Run `docker compose down` and start over, or change port.

- • Alembic generates empty migration — you forgot to import Base in alembic/env.py.

- • Upsert fails with conflict on id — make sure id is set as primary_key in the model.

- • Timestamps are stored as strings — convert Instagram's ISO string to Python datetime before storing.

Demo moment

Show a teammate: `psql -c 'SELECT * FROM reels ORDER BY likes DESC LIMIT 5;'`. They see real reels in a real database. Run the scraper again — the row count doesn't change. Persistence works.

CHECKPOINT 3  ·  Wrap it in a FastAPI endpoint     1 day  ·  foundation

Goal

A real HTTP API. POST /scrape with hashtags triggers a scrape. GET /reels/top returns top reels as JSON. Auto-generated OpenAPI docs at /docs.

Prerequisites

- Checkpoint 2 complete (working DB with reels).

Step 01  Install FastAPI and uvicorn

pip install fastapi uvicorn[standard]

pip freeze > requirements.txt

DONE WHEN  `python -c 'import fastapi; print(fastapi.__version__)'` prints a version.

Step 02  Create the FastAPI app structure

Create app/ directory structure:

app/

├── __init__.py

├── main.py            # FastAPI app + routes

├── db.py              # Move db.py here

├── models.py          # Move models.py here

├── schemas.py         # Pydantic request/response models

├── services/

│   ├── __init__.py

│   ├── scraper.py     # Scrape logic moved from scripts

│   └── india_filter.py

Move existing files into the app/ structure. Update imports.

DONE WHEN  Project structure matches. All imports work without errors.

Step 03  Define Pydantic schemas

Create app/schemas.py:

from pydantic import BaseModel, Field

from typing import Optional, List

from datetime import datetime

class ScrapeRequest(BaseModel):

hashtags: List[str] = Field(..., min_items=1, max_items=10)

results_per_hashtag: int = Field(30, ge=10, le=200)

class ScrapeResponse(BaseModel):

status: str

total_scraped: int

indian_count: int

by_hashtag: dict

class ReelOut(BaseModel):

id: str

url: Optional[str]

caption: Optional[str]

likes: Optional[int]

views: Optional[int]

owner_username: Optional[str]

posted_at: Optional[datetime]

source_hashtag: Optional[str]

class Config:

from_attributes = True

DONE WHEN  schemas.py imports without errors.

Step 04  Create the FastAPI app with two endpoints

Create app/main.py:

from fastapi import FastAPI, HTTPException, Query

from fastapi.middleware.cors import CORSMiddleware

from sqlalchemy.orm import Session

from typing import List, Optional

from .schemas import ScrapeRequest, ScrapeResponse, ReelOut

from .db import SessionLocal, engine

from .models import Reel, Base

from .services.scraper import scrape_hashtags

Base.metadata.create_all(bind=engine)

app = FastAPI(title='Insights Dashboard API', version='0.1')

app.add_middleware(CORSMiddleware, allow_origins=['*'],

allow_methods=['*'], allow_headers=['*'])

@app.post('/scrape', response_model=ScrapeResponse)

def trigger_scrape(req: ScrapeRequest):

result = scrape_hashtags(req.hashtags, req.results_per_hashtag)

return result

@app.get('/reels/top', response_model=List[ReelOut])

def get_top_reels(limit: int = Query(10, ge=1, le=100),

hashtag: Optional[str] = None,

india_only: bool = True):

with SessionLocal() as s:

q = s.query(Reel)

if india_only: q = q.filter(Reel.is_indian==True)

if hashtag: q = q.filter(Reel.source_hashtag==hashtag)

q = q.order_by(Reel.likes.desc().nullslast()).limit(limit)

return q.all()

@app.get('/health')

def health(): return {'status':'ok'}

DONE WHEN  Code compiles. Imports work.

Step 05  Run the API server

uvicorn app.main:app --reload --port 8000

Server runs at http://localhost:8000.

Visit http://localhost:8000/docs in browser — you see Swagger UI with both endpoints.

Visit http://localhost:8000/health — returns {"status":"ok"}.

DONE WHEN  Swagger docs render. Health endpoint responds.

Step 06  Test endpoints with curl

From Swagger UI: try GET /reels/top with limit=5. Returns top 5 reels as JSON.

From command line:

# Get top reels

curl 'http://localhost:8000/reels/top?limit=5'

# Trigger a scrape

curl -X POST http://localhost:8000/scrape \

-H 'Content-Type: application/json' \

-d '{"hashtags":["weightlossindia"],"results_per_hashtag":20}'

DONE WHEN  Both endpoints work via curl and Swagger UI. POST /scrape blocks for ~30 sec then returns.

Step 07  Add proper error handling

Wrap scrape logic in try/except. Return 400 if hashtags invalid, 500 if Apify fails:

@app.post('/scrape', response_model=ScrapeResponse)

def trigger_scrape(req: ScrapeRequest):

try:

result = scrape_hashtags(req.hashtags, req.results_per_hashtag)

return result

except ValueError as e:

raise HTTPException(status_code=400, detail=str(e))

except Exception as e:

raise HTTPException(status_code=500,

detail=f'Scrape failed: {str(e)}')

DONE WHEN  Sending invalid hashtags returns 400 with clear message.

Common pitfalls

- • CORS errors when frontend connects — make sure CORSMiddleware is added BEFORE routes are defined.

- • Pydantic validation fails on datetime — use `from_attributes = True` in Config.

- • Long scrape blocks the server — yes, this is the problem we solve in Checkpoint 6 with Celery.

Demo moment

Open http://localhost:8000/docs in front of a teammate. Show the auto-generated docs. Click 'Try it out' on /reels/top. Get real reels back as JSON.

CHECKPOINT 4  ·  Minimal Next.js page — search + table     2 days  ·  UI

Goal

First demo-able UI. A Next.js page with a hashtag input field, search button, and a results table showing top 10 reels. Real UI you can show a non-technical teammate.

Prerequisites

- Checkpoint 3 complete (FastAPI running on port 8000).

- Node.js 20+ installed.

Step 01  Create the Next.js project

cd ..  # Go up from insights-tool

npx create-next-app@latest insights-dashboard --typescript --tailwind --app --src-dir

cd insights-dashboard

When prompted: TypeScript yes, ESLint yes, Tailwind yes, src/ yes, App Router yes, alias @/* yes.

Start the dev server:

npm run dev

# Visit http://localhost:3000

DONE WHEN  Default Next.js page renders at localhost:3000.

Step 02  Install shadcn/ui

npx shadcn@latest init

# Accept defaults: New York style, Slate base, CSS variables yes

npx shadcn@latest add button input table card

DONE WHEN  Components appear in src/components/ui/. Imports work.

Step 03  Set up TanStack Query

npm install @tanstack/react-query @tanstack/react-query-devtools axios

Create src/lib/api.ts:

import axios from 'axios';

export const api = axios.create({

baseURL: 'http://localhost:8000',

timeout: 60000

});

export interface Reel {

id: string;

url: string;

caption: string;

likes: number;

views: number;

owner_username: string;

source_hashtag: string;

}

export async function getTopReels(hashtag: string, limit = 10): Promise<Reel[]> {

const params: any = { limit };

if (hashtag) params.hashtag = hashtag;

const { data } = await api.get('/reels/top', { params });

return data;

}

export async function triggerScrape(hashtags: string[]) {

const { data } = await api.post('/scrape', {

hashtags, results_per_hashtag: 30

});

return data;

}

Create src/components/QueryProvider.tsx:

'use client';

import { QueryClient, QueryClientProvider } from '@tanstack/react-query';

import { useState } from 'react';

export function QueryProvider({ children }: { children: React.ReactNode }) {

const [client] = useState(() => new QueryClient());

return <QueryClientProvider client={client}>{children}</QueryClientProvider>;

}

Wrap your app in src/app/layout.tsx with QueryProvider.

DONE WHEN  React Query devtools button appears in bottom-right corner.

Step 04  Build the search form component

Create src/components/SearchForm.tsx with hashtag input + search button using shadcn/ui components.

'use client';

import { useState } from 'react';

import { Input } from '@/components/ui/input';

import { Button } from '@/components/ui/button';

export function SearchForm({ onSearch }: { onSearch: (h: string) => void }) {

const [hashtag, setHashtag] = useState('');

return (

<div className='flex gap-2 mb-6'>

<Input placeholder='Enter hashtag (e.g. weightlossindia)'

value={hashtag} onChange={e => setHashtag(e.target.value)}

className='flex-1' />

<Button onClick={() => onSearch(hashtag)}>Search</Button>

</div>

);

}

DONE WHEN  Component renders. Input is typeable. Button calls onSearch with the value.

Step 05  Build the results table component

Create src/components/ReelsTable.tsx using shadcn Table:

import { Table, TableBody, TableCell, TableHead, TableHeader, TableRow }

from '@/components/ui/table';

import { Reel } from '@/lib/api';

export function ReelsTable({ reels }: { reels: Reel[] }) {

return (

<Table>

<TableHeader>

<TableRow>

<TableHead>Rank</TableHead>

<TableHead>Creator</TableHead>

<TableHead>Likes</TableHead>

<TableHead>Views</TableHead>

<TableHead>Caption</TableHead>

<TableHead>Open</TableHead>

</TableRow>

</TableHeader>

<TableBody>

{reels.map((reel, i) => (

<TableRow key={reel.id}>

<TableCell>#{i+1}</TableCell>

<TableCell>@{reel.owner_username}</TableCell>

<TableCell>{reel.likes?.toLocaleString() || '-'}</TableCell>

<TableCell>{reel.views?.toLocaleString() || '-'}</TableCell>

<TableCell className='max-w-md truncate'>{reel.caption}</TableCell>

<TableCell>

<a href={reel.url} target='_blank' className='text-blue-600'>↗</a>

</TableCell>

</TableRow>

))}

</TableBody>

</Table>

);

}

DONE WHEN  Component renders a table when given mock data.

Step 06  Wire it all together on the home page

Update src/app/page.tsx:

'use client';

import { useState } from 'react';

import { useQuery, useMutation } from '@tanstack/react-query';

import { SearchForm } from '@/components/SearchForm';

import { ReelsTable } from '@/components/ReelsTable';

import { getTopReels, triggerScrape } from '@/lib/api';

import { Button } from '@/components/ui/button';

export default function Home() {

const [hashtag, setHashtag] = useState('weightlossindia');

const { data: reels, refetch } = useQuery({

queryKey: ['reels', hashtag],

queryFn: () => getTopReels(hashtag, 10)

});

const scrapeMutation = useMutation({

mutationFn: () => triggerScrape([hashtag]),

onSuccess: () => refetch()

});

return (

<main className='max-w-6xl mx-auto p-8'>

<h1 className='text-2xl font-medium mb-6'>Healthcare Insights</h1>

<SearchForm onSearch={setHashtag} />

<Button onClick={() => scrapeMutation.mutate()} disabled={scrapeMutation.isPending}>

{scrapeMutation.isPending ? 'Scraping...' : 'Fresh scrape'}

</Button>

<div className='mt-6'>

{reels && <ReelsTable reels={reels} />}

</div>

</main>

);

}

DONE WHEN  Page loads. Table shows reels from DB. Search by different hashtag updates table. 'Fresh scrape' triggers backend scrape and refreshes.

Common pitfalls

- • CORS error — FastAPI not running with CORSMiddleware, or running on different port than expected.

- • Table doesn't update after scrape — make sure onSuccess calls refetch().

- • Big numbers display weirdly — use toLocaleString() not raw number.

Demo moment

Show a non-technical teammate. They type 'skincareindia' in the search box. Click Search. Table updates. Click 'Fresh scrape'. After 30 sec, new viral reels appear. They get it without explanation.

CHECKPOINT 5  ·  Time window filter + multi-hashtag     1–2 days  ·  UI

Goal

Make the dashboard actually useful. User can pick a time window (24h / 7d / 30d / custom) and select multiple hashtags at once. Backend filters by both.

Step 01  Update backend schema and endpoint

Update app/main.py:

from datetime import datetime, timedelta

from sqlalchemy import or_

@app.get('/reels/top', response_model=List[ReelOut])

def get_top_reels(

limit: int = Query(10, ge=1, le=100),

hashtags: List[str] = Query(default=[]),

window_hours: int = Query(168, ge=1, le=720),  # default 7d

india_only: bool = True,

sort_by: str = Query('likes', regex='^(likes|views|comments_count)$')

):

with SessionLocal() as s:

q = s.query(Reel)

if india_only: q = q.filter(Reel.is_indian==True)

if hashtags:

q = q.filter(Reel.source_hashtag.in_(hashtags))

cutoff = datetime.utcnow() - timedelta(hours=window_hours)

q = q.filter(Reel.posted_at >= cutoff)

order_col = getattr(Reel, sort_by)

q = q.order_by(order_col.desc().nullslast()).limit(limit)

return q.all()

DONE WHEN  Test in Swagger: pass hashtags as repeated query params, window_hours=24, sort_by=views.

Step 02  Add a hashtag groups config

Hardcode for now (we'll move to DB later). Create src/lib/hashtagGroups.ts:

export const HASHTAG_GROUPS = {

'Weight Loss India': [

'weightlossindia','weightlossjourneyindia','fattofitindia','indianweightloss'

],

'Skincare India': [

'skincareindia','indianskincare','glowingskinindia','indianbeautyhacks'

],

'Indian Home Remedies': [

'indianhomeremedies','ayurveda','desinuskhe','dadimaake'

]

};

DONE WHEN  Groups defined. You can console.log them and see all 3 categories.

Step 03  Build the FilterBar component

Create src/components/FilterBar.tsx with time window dropdown + multi-select hashtags + sort selector.

'use client';

import { Button } from '@/components/ui/button';

import { HASHTAG_GROUPS } from '@/lib/hashtagGroups';

export interface Filters {

window: number;       // hours

hashtags: string[];

sort: 'likes'|'views'|'comments_count';

}

const WINDOWS = [

{ label: '24h', hours: 24 },

{ label: '7d', hours: 168 },

{ label: '30d', hours: 720 }

];

export function FilterBar({ filters, onChange }:

{ filters: Filters, onChange: (f:Filters)=>void }) {

return (

<div className='flex flex-wrap gap-3 mb-6 p-4 border rounded-lg'>

{/* Time window pills */}

<div className='flex gap-1'>

{WINDOWS.map(w => (

<Button key={w.hours}

variant={filters.window===w.hours ? 'default' : 'outline'}

onClick={() => onChange({...filters, window: w.hours})}

size='sm'>{w.label}</Button>

))}

</div>

{/* Hashtag group pills */}

<div className='flex flex-wrap gap-1'>

{Object.entries(HASHTAG_GROUPS).map(([name, tags]) => {

const active = tags.every(t => filters.hashtags.includes(t));

return (

<Button key={name}

variant={active ? 'default' : 'outline'}

onClick={() => onChange({...filters,

hashtags: active ? [] : tags})}

size='sm'>{name}</Button>

);

})}

</div>

{/* Sort selector */}

<select value={filters.sort}

onChange={e => onChange({...filters, sort: e.target.value as any})}

className='border rounded px-3'>

<option value='likes'>Likes</option>

<option value='views'>Views</option>

<option value='comments_count'>Comments</option>

</select>

</div>

);

}

DONE WHEN  FilterBar renders. Clicking pills updates state.

Step 04  Update getTopReels API client

Update src/lib/api.ts:

export async function getTopReels(filters: {

hashtags: string[];

windowHours: number;

sort: string;

limit?: number;

}): Promise<Reel[]> {

const params = new URLSearchParams();

filters.hashtags.forEach(h => params.append('hashtags', h));

params.set('window_hours', String(filters.windowHours));

params.set('sort_by', filters.sort);

params.set('limit', String(filters.limit || 20));

const { data } = await api.get('/reels/top?' + params);

return data;

}

DONE WHEN  getTopReels accepts an object and builds correct query string.

Step 05  Wire FilterBar into the page

Update src/app/page.tsx to use FilterBar and pass filters to getTopReels:

const [filters, setFilters] = useState<Filters>({

window: 168, hashtags: [], sort: 'likes'

});

const { data: reels } = useQuery({

queryKey: ['reels', filters],

queryFn: () => getTopReels({

hashtags: filters.hashtags,

windowHours: filters.window,

sort: filters.sort,

limit: 20

})

});

return (

<main>

<FilterBar filters={filters} onChange={setFilters} />

{reels && <ReelsTable reels={reels} />}

</main>

);

DONE WHEN  Changing time window from 24h to 7d updates table. Picking a hashtag group filters table.

Step 06  Add a results summary strip

Show 'X reels in this filter · avg X likes · top creator: @xyz' above the table:

const summary = useMemo(() => {

if (!reels?.length) return null;

const avgLikes = Math.round(reels.reduce((a,r)=>a+(r.likes||0),0)/reels.length);

const topCreator = reels[0].owner_username;

return { count: reels.length, avgLikes, topCreator };

}, [reels]);

{summary && (

<div className='text-sm text-muted-foreground mb-4'>

{summary.count} reels · avg {summary.avgLikes.toLocaleString()} likes ·

top: @{summary.topCreator}

</div>

)}

DONE WHEN  Summary appears above table. Updates with filter changes.

Step 07  Real usage test

Hand the dashboard to your content strategist. Ask them to find the top 10 weight-loss reels from the last 24 hours sorted by views. Time them. If they can do it in under 30 seconds without questions, the UX is right.

DONE WHEN  A teammate uses the tool once and finds something useful — not during a planned demo, but in actual work.

Common pitfalls

- • Multi-select hashtags don't reach backend — FastAPI needs `hashtags: List[str] = Query(default=[])` to accept repeated params.

- • posted_at is null for some reels — Apify sometimes returns null. Either skip them or treat as very recent.

Demo moment

Switch from 7d to 24h while teammate watches — table updates instantly. Add 'Skincare India' filter — only skin reels remain. Sort by views — order changes. This is the moment it stops being a script and becomes a tool.

CHECKPOINT 6  ·  Background scraping via Celery + Redis     2 days  ·  pipeline

Goal

Scrapes run asynchronously. Triggering 3 hashtag scrapes simultaneously no longer freezes the UI. Job status visible. This unlocks scheduled scraping in the next checkpoint.

Step 01  Add Redis to docker-compose.yml

services:

db: # existing

redis:

image: redis:7-alpine

ports:

- '6379:6379'

volumes:

- redisdata:/data

volumes:

pgdata:

redisdata:

docker compose up -d

docker compose ps  # both db and redis should be up

DONE WHEN  `redis-cli ping` returns PONG.

Step 02  Install Celery

pip install celery[redis] flower

pip freeze > requirements.txt

Add REDIS_URL to .env:

REDIS_URL=redis://localhost:6379/0

DONE WHEN  `celery --version` prints a version.

Step 03  Define Celery app and tasks

Create app/worker.py:

from celery import Celery

import os

celery_app = Celery('insights',

broker=os.getenv('REDIS_URL'),

backend=os.getenv('REDIS_URL'),

include=['app.tasks'])

celery_app.conf.task_routes = {

'app.tasks.scrape_hashtag_task': {'queue': 'scrape'}

}

Create app/tasks.py:

from .worker import celery_app

from .services.scraper import scrape_hashtags

@celery_app.task(bind=True, name='app.tasks.scrape_hashtag_task')

def scrape_hashtag_task(self, hashtags: list, results_per_hashtag: int = 30):

self.update_state(state='PROGRESS', meta={'stage':'scraping'})

result = scrape_hashtags(hashtags, results_per_hashtag)

self.update_state(state='PROGRESS', meta={'stage':'saved'})

return result

DONE WHEN  Importing celery_app works without errors.

Step 04  Start the worker

In a new terminal:

celery -A app.worker worker --loglevel=info --concurrency=3

You see Celery banner. Worker waits for tasks.

In another terminal, start Flower (Celery UI):

celery -A app.worker flower --port=5555

Visit http://localhost:5555 — see the worker registered.

DONE WHEN  Flower shows 1 worker online with concurrency 3.

Step 05  Refactor /scrape endpoint to enqueue

Update main.py:

from .tasks import scrape_hashtag_task

@app.post('/scrape')

def trigger_scrape(req: ScrapeRequest):

task = scrape_hashtag_task.delay(req.hashtags, req.results_per_hashtag)

return {'task_id': task.id, 'status': 'queued'}

@app.get('/jobs/{task_id}')

def get_job_status(task_id: str):

from celery.result import AsyncResult

result = AsyncResult(task_id)

return {

'id': task_id,

'state': result.state,

'info': result.info if isinstance(result.info, dict) else str(result.info),

'result': result.result if result.ready() else None

}

DONE WHEN  POST /scrape returns instantly with a task_id. GET /jobs/{id} returns current state.

Step 06  Test parallel scrapes

In Swagger UI, trigger 3 scrapes simultaneously with different hashtags. All 3 return task IDs instantly. Worker logs show all 3 running in parallel.

Open Flower — see 3 active tasks, each at different progress.

DONE WHEN  3 scrapes complete in roughly the time of 1 (parallel execution). UI never freezes.

Step 07  Update UI to show job status

Update src/app/page.tsx to poll job status:

const [jobId, setJobId] = useState<string | null>(null);

const scrapeMutation = useMutation({

mutationFn: () => triggerScrape(filters.hashtags),

onSuccess: (data) => setJobId(data.task_id)

});

const { data: job } = useQuery({

queryKey: ['job', jobId],

queryFn: () => getJobStatus(jobId!),

enabled: !!jobId,

refetchInterval: (data) =>

data?.state === 'SUCCESS' || data?.state === 'FAILURE' ? false : 1000

});

{job && job.state !== 'SUCCESS' && (

<div className='text-sm text-muted-foreground'>

Scraping... ({job.state})

</div>

)}

DONE WHEN  Click 'Fresh scrape'. UI shows 'Scraping (PENDING)' → 'Scraping (PROGRESS)' → table refreshes on SUCCESS.

Common pitfalls

- • Celery worker can't import tasks — check sys.path or use `celery -A app.worker --workdir=/path/to/project`.

- • Task hangs forever — worker died silently. Always run worker in foreground during dev to see errors.

- • Result is None — make sure backend is set in Celery config (`backend=os.getenv('REDIS_URL')`).

Demo moment

Trigger 3 scrapes at once. Open Flower in another tab. Show the teammate 3 tasks running simultaneously. The dashboard never freezes. UI shows real-time job progress.

CHECKPOINT 7  ·  Scheduled scraping (every 6h cron)     1 day  ·  pipeline

Goal

Database fills itself automatically. Set it up Sunday night. Wake up Monday morning — fresh viral reels from the last 6 hours waiting in the dashboard. This is the moment the product becomes ambient.

Step 01  Add hashtag groups table

Add new table in models.py:

class HashtagGroup(Base):

__tablename__ = 'hashtag_groups'

id = Column(Integer, primary_key=True)

name = Column(String, unique=True, nullable=False)

hashtags = Column(ARRAY(String), nullable=False)

scrape_interval_hours = Column(Integer, default=6)

enabled = Column(Boolean, default=True)

last_scraped_at = Column(DateTime)

created_at = Column(DateTime, default=datetime.utcnow)

Generate and run migration:

alembic revision --autogenerate -m 'Add hashtag_groups'

alembic upgrade head

DONE WHEN  Table exists. You can insert a row manually via psql.

Step 02  Seed default hashtag groups

Create scripts/seed_groups.py:

from app.db import SessionLocal

from app.models import HashtagGroup

DEFAULTS = [

('Weight Loss India',

['weightlossindia','weightlossjourneyindia','fattofitindia','indianweightloss']),

('Skincare India',

['skincareindia','indianskincare','glowingskinindia','indianbeautyhacks']),

('Indian Home Remedies',

['indianhomeremedies','ayurveda','desinuskhe','dadimaake'])

]

with SessionLocal() as s:

for name, tags in DEFAULTS:

if not s.query(HashtagGroup).filter_by(name=name).first():

s.add(HashtagGroup(name=name, hashtags=tags))

s.commit()

print('Seeded')

python scripts/seed_groups.py

DONE WHEN  `SELECT name FROM hashtag_groups;` shows 3 groups.

Step 03  Configure Celery Beat

Update app/worker.py:

from celery.schedules import crontab

celery_app.conf.beat_schedule = {

'scrape-all-groups-every-6h': {

'task': 'app.tasks.scrape_all_groups_task',

'schedule': crontab(minute=0, hour='*/6'),  # 00:00, 06:00, 12:00, 18:00

},

}

DONE WHEN  Beat schedule defined in code.

Step 04  Create the master scraping task

Add to app/tasks.py:

from .models import HashtagGroup

from .db import SessionLocal

from datetime import datetime

@celery_app.task(name='app.tasks.scrape_all_groups_task')

def scrape_all_groups_task():

with SessionLocal() as s:

groups = s.query(HashtagGroup).filter_by(enabled=True).all()

for g in groups:

# Fire off a separate task per group (parallel)

scrape_hashtag_task.delay(g.hashtags, 30)

g.last_scraped_at = datetime.utcnow()

s.commit()

return {'groups_triggered': len(groups)}

DONE WHEN  Triggering scrape_all_groups_task manually queues separate tasks for each group.

Step 05  Run Celery Beat alongside worker

In a new terminal:

celery -A app.worker beat --loglevel=info

Beat schedules the master task every 6h. You can also test immediately by reducing schedule to every 1 minute temporarily.

DONE WHEN  Beat starts. Logs show next scheduled run time.

Step 06  Test the schedule with 1-minute interval

Temporarily change schedule to `crontab(minute='*/1')`. Restart Beat. Watch worker logs — it should fire every minute.

After confirming it works, change back to `*/6` hours.

DONE WHEN  In 3 minutes you see 3 master tasks fire. Each fans out to 3 sub-tasks. Database grows.

Step 07  Add Process Manager (pm2 or supervisord) for production prep

Install pm2:

npm install -g pm2

Create ecosystem.config.js:

module.exports = {

apps: [

{ name: 'api', script: 'uvicorn',

args: 'app.main:app --host 0.0.0.0 --port 8000' },

{ name: 'worker', script: 'celery',

args: '-A app.worker worker --loglevel=info --concurrency=3' },

{ name: 'beat', script: 'celery',

args: '-A app.worker beat --loglevel=info' }

]

};

pm2 start ecosystem.config.js

pm2 status   # all 3 should be online

pm2 logs     # tail all logs

DONE WHEN  All 3 processes (api, worker, beat) run under pm2. `pm2 restart all` brings them back cleanly.

Common pitfalls

- • Beat doesn't fire — make sure system time is correct, especially in Docker.

- • Cron syntax wrong — `crontab(minute=0, hour='*/6')` not `'*/6 * * * *'`. They're different libraries.

- • Multiple Beat instances — only run ONE Beat process or you'll trigger duplicate tasks.

Demo moment

Leave it running overnight (or for an hour at 1-min intervals for the demo). Morning check: `SELECT COUNT(*), MAX(scraped_at) FROM reels;` — new rows added at expected intervals. Nobody touched anything.

CHECKPOINT 8  ·  Reel detail page — click row → deep dive     2 days  ·  UI

Goal

Click any reel in the table → dedicated page with video thumbnail, full caption, all metrics, creator info, link to open in Instagram. Rich display of everything we have.

Step 01  Add the detail endpoint

Update app/main.py:

@app.get('/reels/{reel_id}', response_model=ReelOut)

def get_reel(reel_id: str):

with SessionLocal() as s:

reel = s.query(Reel).filter(Reel.id == reel_id).first()

if not reel:

raise HTTPException(404, 'Reel not found')

return reel

DONE WHEN  GET /reels/{id} returns full reel JSON in Swagger.

Step 02  Create the dynamic route

Create src/app/reel/[id]/page.tsx:

'use client';

import { useQuery } from '@tanstack/react-query';

import { api } from '@/lib/api';

import { use } from 'react';

async function getReel(id: string) {

const { data } = await api.get(`/reels/${id}`);

return data;

}

export default function ReelPage({ params }: { params: Promise<{ id: string }> }) {

const { id } = use(params);

const { data: reel } = useQuery({

queryKey: ['reel', id],

queryFn: () => getReel(id)

});

if (!reel) return <div>Loading...</div>;

return (

<main className='max-w-5xl mx-auto p-8'>

{/* Left column: video, Right column: insights */}

<div className='grid grid-cols-3 gap-6'>

<div className='col-span-2'>

<img src={reel.thumbnail_url} alt='' className='w-full rounded-lg' />

<a href={reel.url} target='_blank'

className='text-blue-600 mt-2 inline-block'>Open in Instagram ↗</a>

</div>

<div>

<div className='space-y-3'>

<Stat label='Likes' value={reel.likes?.toLocaleString()} />

<Stat label='Views' value={reel.views?.toLocaleString()} />

<Stat label='Comments' value={reel.comments_count?.toLocaleString()} />

<Stat label='Creator' value={'@' + reel.owner_username} />

<Stat label='Posted' value={new Date(reel.posted_at).toLocaleString()} />

</div>

</div>

</div>

<div className='mt-6'>

<h2 className='font-medium mb-2'>Caption</h2>

<p className='whitespace-pre-wrap'>{reel.caption}</p>

</div>

<div className='mt-6'>

<h2 className='font-medium mb-2'>Hashtags</h2>

<div className='flex flex-wrap gap-1'>

{reel.hashtags?.map((h: string) => (

<span key={h} className='px-2 py-1 bg-gray-100 rounded text-sm'>#{h}</span>

))}

</div>

</div>

</main>

);

}

function Stat({ label, value }: { label: string, value: any }) {

return (

<div>

<div className='text-xs text-muted-foreground uppercase'>{label}</div>

<div className='text-lg font-medium'>{value || '-'}</div>

</div>

);

}

DONE WHEN  Visiting /reel/{any_real_id_from_db} renders detail page with all info.

Step 03  Make table rows clickable

Update ReelsTable.tsx:

import Link from 'next/link';

<TableRow key={reel.id} className='cursor-pointer hover:bg-muted'>

<TableCell>

<Link href={`/reel/${reel.id}`}>#{i+1}</Link>

</TableCell>

{/* ... other cells link too */}

</TableRow>

Or wrap the entire row in onClick:

const router = useRouter();

<TableRow onClick={() => router.push(`/reel/${reel.id}`)}

className='cursor-pointer hover:bg-muted'>

DONE WHEN  Clicking any row navigates to detail page.

Step 04  Add creator stats from another scrape

Creator follower count isn't always in initial scrape. Add a separate endpoint to enrich creator data when detail page opens:

@app.post('/creators/{username}/refresh')

def refresh_creator(username: str):

# Trigger profile scrape task, return immediately

enrich_creator_task.delay(username)

return {'status': 'queued'}

In detail page, call this on mount to refresh creator data in background.

DONE WHEN  After 30 seconds on detail page, creator follower count appears if it wasn't there before.

Step 05  Add 'Back to results' navigation

Use Next.js router back functionality:

import { useRouter } from 'next/navigation';

<Button variant='ghost' onClick={() => router.back()}>← Back</Button>

DONE WHEN  Clicking Back returns to filtered table preserving filters.

Step 06  Add 'Open in Instagram' tracking

Track how often users click through to Instagram (analytics signal):

<a href={reel.url} target='_blank' rel='noopener'

onClick={() => api.post('/events', { type: 'open_in_ig', reel_id: reel.id })}>

Open in Instagram ↗

</a>

Add a simple events table to track usage.

DONE WHEN  Click tracked. SELECT COUNT(*) FROM events GROUP BY type; shows the counts.

Common pitfalls

- • Thumbnail URLs expire — Instagram CDN URLs expire after a few days. For production, download and store thumbnails in your own S3.

- • Direct video player blocked — Instagram videos can't be embedded directly. Use thumbnail + 'Open in Instagram' button.

- • Reels in DB but no thumbnail — Apify sometimes returns null. Use a placeholder image fallback.

Demo moment

Click a viral reel from the table. Detail page loads with thumbnail, all numbers, creator info, full caption with all hashtags. Click 'Open in Instagram'. The original reel opens. Click Back. You're at the filtered table you came from.

CHECKPOINT 9  ·  Transcription for top reels     2 days  ·  intelligence

Goal

Every viral reel has its spoken audio transcribed. Read what creators actually say. This is the start of your domain-specific intelligence layer that off-the-shelf social listening tools don't have.

Step 01  Find the Apify transcription actor

Go to apify.com → search 'audio transcription' or 'Whisper'. Options: 'OpenAI Whisper Audio Transcription' or use the video URL directly with a Whisper API.

Easier alternative: use OpenAI's API directly via pip install openai. Get an API key from platform.openai.com. Whisper API is ~$0.006/minute, very cheap.

DONE WHEN  You have either an Apify Whisper actor ID or an OpenAI API key for direct use.

Step 02  Add transcript table

Update models.py:

class Transcript(Base):

__tablename__ = 'transcripts'

id = Column(Integer, primary_key=True)

reel_id = Column(String, ForeignKey('reels.id'), unique=True)

full_text = Column(Text)

language = Column(String)

duration_sec = Column(Float)

confidence = Column(Float)

transcribed_at = Column(DateTime, default=datetime.utcnow)

transcription_method = Column(String, default='whisper-api')

alembic revision --autogenerate -m 'Add transcripts table'

alembic upgrade head

DONE WHEN  Transcripts table exists with foreign key to reels.

Step 03  Create the transcription service

Create app/services/transcription.py:

import openai

import requests, tempfile, os

openai.api_key = os.getenv('OPENAI_API_KEY')

def transcribe_video_url(video_url: str) -> dict:

# Download video to temp file

with tempfile.NamedTemporaryFile(suffix='.mp4', delete=False) as f:

f.write(requests.get(video_url, timeout=30).content)

temp_path = f.name

try:

with open(temp_path, 'rb') as audio:

result = openai.Audio.transcribe(

model='whisper-1',

file=audio,

response_format='verbose_json'

)

return {

'text': result['text'],

'language': result.get('language', 'unknown'),

'duration': result.get('duration', 0)

}

finally:

os.unlink(temp_path)

DONE WHEN  Function works when tested standalone with a sample video URL.

Step 04  Create a Celery task for transcription

Add to app/tasks.py:

from .services.transcription import transcribe_video_url

from .models import Reel, Transcript

@celery_app.task(name='app.tasks.transcribe_reel_task')

def transcribe_reel_task(reel_id: str):

with SessionLocal() as s:

reel = s.query(Reel).get(reel_id)

if not reel or not reel.video_url:

return {'error': 'no video'}

if s.query(Transcript).filter_by(reel_id=reel_id).first():

return {'skip': 'already transcribed'}

result = transcribe_video_url(reel.video_url)

t = Transcript(

reel_id=reel_id,

full_text=result['text'],

language=result['language'],

duration_sec=result['duration']

)

s.add(t); s.commit()

return {'transcribed': len(result['text'])}

DONE WHEN  Triggering transcribe_reel_task.delay(some_reel_id) writes to transcripts table.

Step 05  Trigger transcription automatically for viral reels

In scrape_hashtag_task, after upserting reels, queue transcription for any with >10K views:

VIEW_THRESHOLD = 10000

# After upserting:

for item in items:

if (item.get('videoPlayCount') or 0) > VIEW_THRESHOLD:

transcribe_reel_task.delay(item['id'])

DONE WHEN  After scrape, transcription jobs queue automatically. Worker logs show them processing.

Step 06  Display transcript on reel detail page

Add transcript to ReelOut schema and endpoint response:

class ReelOutDetailed(ReelOut):

transcript: Optional[str] = None

transcript_language: Optional[str] = None

@app.get('/reels/{reel_id}', response_model=ReelOutDetailed)

def get_reel(reel_id: str):

with SessionLocal() as s:

reel = s.query(Reel).filter(Reel.id == reel_id).first()

if not reel: raise HTTPException(404)

t = s.query(Transcript).filter_by(reel_id=reel_id).first()

return ReelOutDetailed(

**{c.name: getattr(reel, c.name) for c in reel.__table__.columns},

transcript=t.full_text if t else None,

transcript_language=t.language if t else None

)

Display on detail page:

{reel.transcript && (

<div className='mt-6'>

<h2 className='font-medium mb-2'>Transcript ({reel.transcript_language})</h2>

<p className='whitespace-pre-wrap font-serif'>{reel.transcript}</p>

</div>

)}

DONE WHEN  Viral reels show their spoken script on the detail page.

Step 07  Quality check

Manually verify 10 random Hinglish transcripts. Expected accuracy: ~95% for clear audio, ~80% for noisy/music-heavy content.

Document accuracy in a quality_check.md file with examples of good and bad transcripts.

DONE WHEN  You've reviewed 10 transcripts. 8+ are usable for hook extraction. Bad ones noted for the hook extraction step to handle gracefully.

Common pitfalls

- • Video URLs expire — Instagram CDN URLs work for ~2 days. Trigger transcription within hours of scraping.

- • OpenAI rate limits — Whisper API has limits. Add tenacity-based retries with exponential backoff.

- • Hinglish detected as 'en' — Whisper sometimes labels Hindi-mixed English as English. Don't trust language field too much.

- • Music-only reels — pure music with no speech returns empty transcript. Don't crash, just store empty.

Demo moment

Open detail page of any viral weight-loss reel. Transcript shown verbatim. Show teammate. This is what no off-the-shelf tool gives you — the actual script of viral content.

CHECKPOINT 10  ·  LLM hook extraction (first 3 seconds)     2 days  ·  intelligence

Goal

Every transcript has its hook line (first 3 seconds) extracted and classified into a hook type. This is the foundation of trend detection and Script Maker integration.

Step 01  Define hook types based on your Script Maker DNA

Create app/services/hook_types.py with the same 19 hook types from your weight loss DNA + the 14 from skin (or use a subset of 8–10 universal ones).

HOOK_TYPES = {

'social_taana': 'A taana from external character (aunty, kid, colleague)',

'emotional_confession': 'Vulnerable first-person confession',

'visual_object': 'Hook centered on a specific physical object',

'result_first': 'Opens with the transformation result',

'stop_doing': 'Counter-intuitive: stop doing something',

'myth_bust': 'Challenges a widely believed myth',

'cultural_situation': 'Festival, wedding, function-based',

'comparison': 'Two characters or before/after',

'product_damage': 'Self-inflicted regret about product use',

'rapid_fire_confusion': 'Rapid questions about product overload',

'other': 'Anything not matching above'

}

DONE WHEN  hook_types.py defines 10–11 hook categories with clear descriptions.

Step 02  Add hook extraction fields to Transcript model

Add to models.py Transcript class:

hook_line = Column(Text)        # First 3-sec spoken line

hook_type = Column(String)      # One of HOOK_TYPES keys

hook_confidence = Column(Float) # 0-1 from LLM

pain_phrases = Column(ARRAY(String))  # Extracted pain language

classified_at = Column(DateTime)

alembic revision --autogenerate -m 'Add hook fields to transcripts'

alembic upgrade head

DONE WHEN  Migration runs. New columns exist on transcripts table.

Step 03  Set up LLM client (LiteLLM for flexibility)

pip install litellm

# Add to .env:

GEMINI_API_KEY=your_key_here

Create app/services/llm.py:

from litellm import completion

import json, os

def call_llm(prompt: str, model='gemini/gemini-1.5-flash') -> dict:

response = completion(

model=model,

messages=[{'role':'user','content':prompt}],

response_format={'type':'json_object'}

)

return json.loads(response.choices[0].message.content)

DONE WHEN  Calling call_llm('Return JSON {"test":1}') returns {'test': 1}.

Step 04  Build the hook extraction prompt

Create app/services/hook_extraction.py:

from .hook_types import HOOK_TYPES

from .llm import call_llm

def extract_hook(transcript: str) -> dict:

hook_list = '\n'.join(f'- {k}: {v}' for k,v in HOOK_TYPES.items())

prompt = f'''

You are an expert Hinglish ad analyst for Indian healthcare content.

Given a transcript, do 4 things:

1. Extract the HOOK LINE — first ~3 seconds, usually 1-2 spoken sentences.

2. Classify into ONE hook type from the list below.

3. Rate your confidence 0.0-1.0.

4. Extract pain language phrases (max 3) — verbatim emotional/painful expressions.

HOOK TYPES:

{hook_list}

TRANSCRIPT:

{transcript[:1500]}

Return ONLY valid JSON:

{{"hook_line":"...","hook_type":"social_taana","confidence":0.85,"pain_phrases":["..."]}}

'''

return call_llm(prompt)

DONE WHEN  extract_hook(test_transcript) returns a dict with all 4 fields.

Step 05  Create hook extraction Celery task

Add to app/tasks.py:

from .services.hook_extraction import extract_hook

from datetime import datetime

@celery_app.task(name='app.tasks.extract_hook_task')

def extract_hook_task(transcript_id: int):

with SessionLocal() as s:

t = s.query(Transcript).get(transcript_id)

if not t or t.hook_type:  # Skip if already classified

return {'skip': True}

result = extract_hook(t.full_text)

t.hook_line = result.get('hook_line')

t.hook_type = result.get('hook_type', 'other')

t.hook_confidence = result.get('confidence', 0.5)

t.pain_phrases = result.get('pain_phrases', [])

t.classified_at = datetime.utcnow()

s.commit()

return {'hook_type': t.hook_type}

Chain it after transcription:

# At end of transcribe_reel_task:

extract_hook_task.delay(t.id)

DONE WHEN  After scraping → transcription → hook extraction runs automatically. Check `SELECT hook_type, COUNT(*) FROM transcripts GROUP BY 1`.

Step 06  Surface hook info on reel detail page

Update ReelOutDetailed schema and endpoint to include hook fields. Display them prominently:

{reel.hook_line && (

<div className='mt-6 p-4 bg-amber-50 rounded-lg'>

<div className='text-xs uppercase font-mono text-amber-900'>Hook</div>

<p className='font-serif text-lg mt-1'>'{reel.hook_line}'</p>

<div className='mt-2 text-sm'>

<span className='px-2 py-1 bg-amber-200 rounded'>

{reel.hook_type} · {Math.round(reel.hook_confidence * 100)}% confident

</span>

</div>

</div>

)}

DONE WHEN  Detail page shows hook line + type + confidence in a prominent amber box.

Step 07  Manual accuracy check

Review 30 random reels with their hook classification. Score each:

- • Hook line correctly captures first 3 sec? (yes/no)

- • Hook type correct? (yes/no)

- • Pain phrases meaningful? (yes/no)

Target: 80%+ accuracy on hook line, 70%+ on hook type. If lower, iterate on the LLM prompt with examples.

DONE WHEN  You have an accuracy score document. ≥70% hook type accuracy achieved.

Common pitfalls

- • LLM returns invalid JSON — set response_format={'type':'json_object'} or wrap in try/except.

- • Hook line is full transcript — your prompt isn't constraining enough. Add 'maximum 30 words' constraint.

- • All hooks classified as 'other' — give the LLM 2-3 example classifications in the prompt.

- • Costs add up — Gemini Flash at ~$0.0001 per call is cheap. 1000 reels = $0.10. Not a real concern.

Demo moment

Open 3 viral reels in sequence. Each shows a distinct hook line and hook type. Strategist immediately understands the script DNA without needing to watch the video. This is the value the dashboard delivers that no other tool does.

CHECKPOINT 11  ·  Home page with stat cards + trending hooks     2–3 days  ·  UI

Goal

The daily-driver page. Open dashboard → immediately see: 4 stat cards, top 5 viral reels carousel, top 5 trending hook patterns. The 15-second value moment.

Step 01  Add aggregate stats endpoint

Update app/main.py:

@app.get('/stats/overview')

def get_overview(window_hours: int = 24, india_only: bool = True):

cutoff = datetime.utcnow() - timedelta(hours=window_hours)

with SessionLocal() as s:

q = s.query(Reel).filter(Reel.posted_at >= cutoff)

if india_only: q = q.filter(Reel.is_indian == True)

reels = q.all()

if not reels: return {'total':0}

total = len(reels)

avg_views = sum(r.views or 0 for r in reels) // total

top_creator = max(reels, key=lambda r: r.likes or 0).owner_username

hashtag_counts = {}

for r in reels:

hashtag_counts[r.source_hashtag] = hashtag_counts.get(r.source_hashtag,0)+1

top_hashtag = max(hashtag_counts, key=hashtag_counts.get)

return {

'total': total, 'avg_views': avg_views,

'top_creator': top_creator, 'top_hashtag': top_hashtag

}

DONE WHEN  Endpoint returns 4 stats.

Step 02  Add trending hooks endpoint

@app.get('/trends/hooks')

def get_trending_hooks(window_hours: int = 24, limit: int = 5):

cutoff = datetime.utcnow() - timedelta(hours=window_hours)

with SessionLocal() as s:

results = (s.query(

Transcript.hook_type,

func.count(Transcript.id).label('count'),

func.avg(Reel.likes).label('avg_likes')

)

.join(Reel, Reel.id == Transcript.reel_id)

.filter(Reel.posted_at >= cutoff, Reel.is_indian == True)

.group_by(Transcript.hook_type)

.order_by(func.count(Transcript.id).desc())

.limit(limit)

.all())

return [{'hook_type': r[0], 'count': r[1], 'avg_likes': int(r[2] or 0)} for r in results]

DONE WHEN  Endpoint returns top 5 hook types with frequency.

Step 03  Build stat card component

Create src/components/StatCard.tsx:

export function StatCard({ label, value, sublabel }: {

label: string; value: string | number; sublabel?: string

}) {

return (

<div className='bg-card border rounded-lg p-4'>

<div className='text-xs text-muted-foreground uppercase tracking-wide'>{label}</div>

<div className='text-2xl font-medium mt-1'>{value}</div>

{sublabel && <div className='text-xs text-muted-foreground mt-1'>{sublabel}</div>}

</div>

);

}

DONE WHEN  Component renders given mock props.

Step 04  Build viral reels carousel

Create src/components/ViralCarousel.tsx — horizontal scrollable list of top 5 reels with thumbnails:

import Link from 'next/link';

import { Reel } from '@/lib/api';

export function ViralCarousel({ reels }: { reels: Reel[] }) {

return (

<div className='flex gap-3 overflow-x-auto pb-2'>

{reels.slice(0,5).map((r, i) => (

<Link key={r.id} href={`/reel/${r.id}`}

className='flex-shrink-0 w-64 border rounded-lg p-3 hover:bg-muted'>

<img src={r.thumbnail_url} className='aspect-[9/16] w-full object-cover rounded mb-2' />

<div className='text-xs text-muted-foreground'>#{i+1} · @{r.owner_username}</div>

<div className='text-sm font-medium mt-1'>

{r.likes?.toLocaleString()} likes

</div>

</Link>

))}

</div>

);

}

DONE WHEN  Carousel renders 5 reels horizontally. Click navigates to detail.

Step 05  Build trending hooks panel

export function TrendingHooks({ hooks }: { hooks: any[] }) {

return (

<div className='border rounded-lg p-4'>

<h3 className='font-medium mb-3'>Trending hook patterns</h3>

<div className='space-y-2'>

{hooks.map((h, i) => (

<div key={h.hook_type} className='flex justify-between items-center'>

<div>

<span className='text-xs text-muted-foreground'>#{i+1}</span>

<span className='ml-2 font-medium'>{h.hook_type}</span>

</div>

<div className='text-sm text-muted-foreground'>

{h.count} reels · avg {h.avg_likes.toLocaleString()} likes

</div>

</div>

))}

</div>

</div>

);

}

DONE WHEN  Panel renders top 5 hook types with counts.

Step 06  Compose the home page

Update src/app/page.tsx to be the new home (move existing explore content to /explore/page.tsx):

'use client';

import { useQuery } from '@tanstack/react-query';

import { StatCard } from '@/components/StatCard';

import { ViralCarousel } from '@/components/ViralCarousel';

import { TrendingHooks } from '@/components/TrendingHooks';

import { api } from '@/lib/api';

export default function Home() {

const { data: stats } = useQuery({

queryKey: ['stats'], queryFn: () => api.get('/stats/overview').then(r=>r.data)

});

const { data: viral } = useQuery({

queryKey: ['viral'], queryFn: () => api.get('/reels/top?limit=5').then(r=>r.data)

});

const { data: hooks } = useQuery({

queryKey: ['hooks'], queryFn: () => api.get('/trends/hooks').then(r=>r.data)

});

return (

<main className='max-w-6xl mx-auto p-8 space-y-6'>

<h1 className='text-2xl font-medium'>Healthcare on Instagram · last 24h</h1>

{stats && (

<div className='grid grid-cols-4 gap-3'>

<StatCard label='Reels tracked' value={stats.total} />

<StatCard label='Avg views' value={stats.avg_views?.toLocaleString()} />

<StatCard label='Top creator' value={'@' + stats.top_creator} />

<StatCard label='Top hashtag' value={'#' + stats.top_hashtag} />

</div>

)}

{viral && (

<section>

<h2 className='font-medium mb-3'>Top 5 viral reels</h2>

<ViralCarousel reels={viral} />

</section>

)}

<div className='grid grid-cols-2 gap-6'>

{hooks && <TrendingHooks hooks={hooks} />}

</div>

</main>

);

}

DONE WHEN  Home page shows: 4 stat cards top, viral carousel middle, trending hooks bottom. Loads in under 1 second.

Step 07  Add navigation between Home and Explore

Create a simple top nav bar with links: Home / Explore / Trends (placeholder for now).

DONE WHEN  Click between pages preserves filter state via URL params.

Common pitfalls

- • Stat cards show 0 — your DB doesn't have reels from last 24h. Either run scrape or expand window.

- • Carousel thumbnails 404 — Instagram URLs expired. Fall back to placeholder.

- • Trending hooks empty — no reels have hook_type yet. Run transcription + hook extraction first.

Demo moment

Open dashboard fresh in front of teammate. Within 15 seconds they can answer 'what's trending in weight loss?' This is the daily-driver page. Bookmark-worthy.

CHECKPOINT 12  ·  Trends page with charts     3 days  ·  intelligence

Goal

Aggregated patterns across the entire dataset. Hook leaderboard chart, audio trends, posting time heatmap, creator leaderboard. The strategic page.

Step 01  Install Recharts

npm install recharts

DONE WHEN  Imports work in a test file.

Step 02  Add posting time heatmap endpoint

@app.get('/trends/posting-times')

def posting_times_heatmap(window_hours: int = 168):

cutoff = datetime.utcnow() - timedelta(hours=window_hours)

with SessionLocal() as s:

reels = s.query(Reel).filter(

Reel.posted_at >= cutoff, Reel.is_indian == True

).all()

# 7x24 matrix: rows=day_of_week (0=Mon), cols=hour (0-23)

grid = [[0]*24 for _ in range(7)]

for r in reels:

if r.posted_at:

# Convert to IST

ist_time = r.posted_at + timedelta(hours=5, minutes=30)

grid[ist_time.weekday()][ist_time.hour] += 1

return grid

DONE WHEN  Endpoint returns a 7x24 array of integers.

Step 03  Add audio trends endpoint

Requires audio_name field on Reel — add it if missing. Then:

@app.get('/trends/audio')

def audio_trends(window_hours: int = 168, limit: int = 10):

cutoff = datetime.utcnow() - timedelta(hours=window_hours)

with SessionLocal() as s:

results = (s.query(

Reel.audio_name,

func.count(Reel.id),

func.avg(Reel.views)

)

.filter(Reel.posted_at >= cutoff, Reel.is_indian == True,

Reel.audio_name.isnot(None))

.group_by(Reel.audio_name)

.order_by(func.count(Reel.id).desc())

.limit(limit).all())

return [{'audio': r[0], 'usage_count': r[1], 'avg_views': int(r[2])} for r in results]

DONE WHEN  Endpoint returns top 10 audio tracks with usage.

Step 04  Build hook leaderboard chart

Create src/components/HookLeaderboard.tsx with Recharts bar chart:

import { BarChart, Bar, XAxis, YAxis, Tooltip, ResponsiveContainer } from 'recharts';

export function HookLeaderboard({ data }: { data: any[] }) {

return (

<div className='border rounded-lg p-4'>

<h3 className='font-medium mb-3'>Hook types by frequency</h3>

<ResponsiveContainer width='100%' height={250}>

<BarChart data={data} layout='vertical'>

<XAxis type='number' />

<YAxis dataKey='hook_type' type='category' width={150} />

<Tooltip />

<Bar dataKey='count' fill='#7F77DD' />

</BarChart>

</ResponsiveContainer>

</div>

);

}

DONE WHEN  Bar chart renders with hook types on Y axis.

Step 05  Build posting time heatmap

Create src/components/PostingHeatmap.tsx:

export function PostingHeatmap({ grid }: { grid: number[][] }) {

const max = Math.max(...grid.flat());

const days = ['Mon','Tue','Wed','Thu','Fri','Sat','Sun'];

return (

<div className='border rounded-lg p-4'>

<h3 className='font-medium mb-3'>Posting times (IST)</h3>

<div className='overflow-x-auto'>

<table className='text-xs'>

<thead><tr><th></th>

{Array.from({length:24}, (_,h) => <th key={h} className='px-1'>{h}</th>)}

</tr></thead>

<tbody>

{grid.map((row, d) => (

<tr key={d}>

<td className='pr-2'>{days[d]}</td>

{row.map((v,h) => {

const intensity = max ? v/max : 0;

return <td key={h} style={{

background: `rgba(127,119,221,${intensity})`,

width: 20, height: 20

}} title={`${v} reels`} />;

})}

</tr>

))}

</tbody>

</table>

</div>

</div>

);

}

DONE WHEN  Heatmap renders. Hovering shows reel count. Hot spots visible (probably evenings IST).

Step 06  Build audio trends list

Simple ranked list of top 10 audio tracks. Click expands to show all reels using that audio.

DONE WHEN  Audio list renders with usage counts.

Step 07  Compose the /trends page

Create src/app/trends/page.tsx that fetches all 3 endpoints and renders the components in a grid:

export default function TrendsPage() {

const { data: hooks } = useQuery({...});

const { data: heatmap } = useQuery({...});

const { data: audio } = useQuery({...});

return (

<main className='max-w-6xl mx-auto p-8 space-y-6'>

<h1 className='text-2xl font-medium'>Trends · last 7d</h1>

<div className='grid grid-cols-2 gap-6'>

{hooks && <HookLeaderboard data={hooks} />}

{heatmap && <PostingHeatmap grid={heatmap} />}

</div>

{audio && <AudioTrends data={audio} />}

</main>

);

}

DONE WHEN  Trends page renders 3 charts. Loads in under 2 seconds.

Step 08  Show trends page to your content lead

Hand them the page. Ask: 'Based on this, what content should we make next week?' If they walk away with a concrete decision, the page is doing its job.

DONE WHEN  Content lead extracts at least one actionable strategy decision from the trends page.

Common pitfalls

- • Charts don't render — Recharts needs explicit width/height. Use ResponsiveContainer.

- • Heatmap looks empty — your timezone math is wrong. Always convert to IST (+5:30) explicitly.

- • Audio data sparse — many reels have no audio name. Filter NULL first.

Demo moment

Show the content strategist the trends page on a Monday. They look at it for 30 seconds and say 'we should make more counter-intuitive hooks this week, they're outperforming taanas.' That's the value.

CHECKPOINT 13  ·  Script Maker integration — the closing loop     2 days  ·  intelligence

Goal

Close the feedback loop. On any reel detail page → 'Use this hook in Script Maker' button. Deep-links into Script Maker with hook type pre-selected. Trending hooks visible inside Script Maker brief form.

Step 01  Define the deep-link URL contract

Script Maker URL with pre-fill parameters:

https://script-maker.yourdomain.com/?

hook_type=social_taana&

hook_line=Sonia%20chamak%20rahi%20hai&

inspiration_reel_id=ABC123&

domain=weight_loss

Document this contract in a SHARED_API.md file in both repos.

DONE WHEN  Contract documented. Both teams (Script Maker + Insights) agreed.

Step 02  Add 'Use in Script Maker' button to reel detail page

const scriptMakerUrl = (reel: Reel) => {

const params = new URLSearchParams({

hook_type: reel.hook_type || '',

hook_line: reel.hook_line || '',

inspiration_reel_id: reel.id,

domain: 'weight_loss'  // derive from hashtag if possible

});

return `${process.env.NEXT_PUBLIC_SCRIPT_MAKER_URL}/?${params}`;

};

<Button asChild>

<a href={scriptMakerUrl(reel)} target='_blank'>

Use this hook in Script Maker ↗

</a>

</Button>

DONE WHEN  Button on detail page opens Script Maker in new tab with query params.

Step 03  Update Script Maker to read URL params

In your Script Maker app, on page load:

useEffect(() => {

const params = new URLSearchParams(window.location.search);

const hookType = params.get('hook_type');

const hookLine = params.get('hook_line');

const reelId = params.get('inspiration_reel_id');

if (hookType) {

setBrief(prev => ({

...prev,

hookType,

customNotes: prev.customNotes +

`\n\nInspiration: hook line from viral reel: '${hookLine}'`

}));

}

}, []);

DONE WHEN  Opening Script Maker via the deep-link prefills the brief form with hook type + reference line.

Step 04  Add 'Trending Hooks' panel to Script Maker brief form

Inside Script Maker, fetch top 5 trending hooks from your Insights API:

// In Script Maker brief form:

const { data: trending } = useQuery({

queryKey: ['trending'],

queryFn: () => fetch('https://insights-api.yourdomain.com/trends/hooks')

.then(r => r.json())

});

<div className='border rounded p-3 mb-4'>

<div className='text-xs font-mono uppercase mb-2'>Trending this week</div>

{trending?.map(t => (

<button key={t.hook_type}

onClick={() => setBrief({...brief, hookType: t.hook_type})}

className='block text-left w-full hover:bg-muted p-2 rounded'>

<div className='font-medium'>{t.hook_type}</div>

<div className='text-xs text-muted-foreground'>

{t.count} viral reels · avg {t.avg_likes.toLocaleString()} likes

</div>

</button>

))}

</div>

DONE WHEN  Script Maker shows trending hooks panel above the hook type selector. Click sets the hook type.

Step 05  Track usage — which trending hooks become scripts

When a script is generated in Script Maker, log back to Insights API which inspiration_reel_id was used:

// In Script Maker, on generate:

fetch('https://insights-api.yourdomain.com/events', {

method: 'POST',

body: JSON.stringify({

type: 'script_generated_from_reel',

inspiration_reel_id: brief.inspirationReelId,

hook_type_used: brief.hookType

})

});

On Insights side, log this event. After a week, you can query: 'which viral reels are inspiring the most scripts?'

DONE WHEN  Generating a script logs an event. SQL: `SELECT inspiration_reel_id, COUNT(*) FROM events GROUP BY 1` shows top inspiration sources.

Step 06  Weekly report metric — 'loop closure rate'

Calculate and surface: % of scripts generated this week that trace back to a real viral reel from the Insights dashboard. Target: 50%+.

DONE WHEN  Loop closure metric calculated weekly. Shows in trends page.

Common pitfalls

- • CORS errors between domains — add Script Maker domain to your Insights API's CORS allow list.

- • Hook types don't match — Insights uses 'social_taana', Script Maker uses 'Social Taana'. Standardize the keys.

- • URL params getting lost — use Next.js' useSearchParams hook, not window.location.search in SSR contexts.

Demo moment

Walk through the full flow with the content lead: see viral reel → click 'Use in Script Maker' → brief pre-fills → generate script. Total time under 2 minutes. They get a script calibrated to real viral content.

CHECKPOINT 14  ·  Deploy + auth + team access     2 days  ·  production

Goal

Tool lives at insights.yourdomain.com. Team logs in with Google SSO. You're no longer the bottleneck.

Step 01  Choose hosting

Recommended split:

- • Frontend (Next.js) → Vercel. Free tier sufficient. Auto-deploys from GitHub.

- • Backend (FastAPI + Celery + Postgres + Redis) → Railway. $5–20/month for everything.

Why not all-Vercel: Celery workers and Postgres don't fit Vercel's serverless model.

DONE WHEN  Accounts created on both. Credit card added (small budget).

Step 02  Deploy Postgres + Redis to Railway

In Railway dashboard: New Project → Add Postgres → Add Redis. Note connection strings.

Run migrations against Railway DB:

export DATABASE_URL='postgresql://...railway...'

alembic upgrade head

python scripts/seed_groups.py

DONE WHEN  Tables exist in Railway Postgres.

Step 03  Deploy FastAPI to Railway

Create railway.toml at backend project root:

[build]

builder = 'NIXPACKS'

[deploy]

startCommand = 'uvicorn app.main:app --host 0.0.0.0 --port $PORT'

restartPolicyType = 'ON_FAILURE'

In Railway: New Service → Deploy from GitHub. Add env vars (APIFY_TOKEN, DATABASE_URL, REDIS_URL, OPENAI_API_KEY, GEMINI_API_KEY).

Add custom domain: api.insights.yourdomain.com.

DONE WHEN  `curl https://api.insights.yourdomain.com/health` returns OK.

Step 04  Deploy Celery worker and beat to Railway

Add 2 more services in Railway, both deploying from same repo:

# Worker startCommand:

celery -A app.worker worker --loglevel=info --concurrency=3

# Beat startCommand:

celery -A app.worker beat --loglevel=info

DONE WHEN  Both services are 'Running' in Railway. Logs show worker picking up tasks.

Step 05  Deploy Next.js to Vercel

Push frontend to GitHub. Connect Vercel to repo. Add env var NEXT_PUBLIC_API_URL=https://api.insights.yourdomain.com.

Add custom domain: insights.yourdomain.com.

DONE WHEN  Production dashboard loads at insights.yourdomain.com.

Step 06  Add Clerk auth

Sign up at clerk.com. Create new application. Choose Google as the SSO provider. Restrict to your Google Workspace domain.

npm install @clerk/nextjs

Wrap your app in ClerkProvider. Add middleware.ts for route protection. Add SignIn page.

Backend: validate Clerk JWT on every API request. Use clerk-sdk-python or PyJWT to verify.

DONE WHEN  Visiting insights.yourdomain.com redirects to Google login. Only yourcompany.com emails work.

Step 07  Add role-based access (Admin / Editor / Viewer)

In Clerk, define 3 roles via user metadata. Restrict:

- • Settings page → Admin only

- • Trigger scrape, export data → Editor and Admin

- • View dashboard → all 3 roles

DONE WHEN  Viewer-role user can browse but cannot trigger scrapes. Admin-only Settings page is hidden.

Step 08  Invite the team

Send links to 5 teammates. Have them log in. Walk them through Home → Explore → Reel detail → Trends in 5 minutes each.

DONE WHEN  5 teammates have logged in within 24 hours. At least 2 have used Explore for actual work.

Common pitfalls

- • Backend CORS blocks Vercel — add NEXT_PUBLIC_API_URL domain to backend CORSMiddleware origins.

- • Railway $5 free runs out — turn off services you're not using. Monitor usage tab.

- • Clerk free tier hits user limit — 10,000 MAU is generous, but for paid plans budget accordingly.

- • Workers restart every few hours — Railway free tier restarts. Use Pro tier ($20/mo) for stable workers.

Demo moment

Send a teammate the URL. They log in with Google in 10 seconds. They use the dashboard without your help. This is the moment it becomes the team's tool, not yours.

CHECKPOINT 15  ·  Weekly AI digest email + Slack alerts     2 days  ·  production

Goal

Every Monday 9am: team lead's inbox gets an LLM-written weekly trend summary. Slack alerts when a reel crosses 500K views. The tool tells you what to care about.

Step 01  Sign up for Resend

resend.com for transactional email. Free tier: 100 emails/day, plenty for digests.

pip install resend

DONE WHEN  Resend API key in .env.

Step 02  Build the LLM digest prompt

Create app/services/digest.py:

from .llm import call_llm

def generate_weekly_digest(stats: dict, top_reels: list, hooks: list) -> dict:

prompt = f'''

You are a healthcare marketing analyst writing a weekly executive summary.

DATA THIS WEEK:

- Total reels tracked: {stats['total']}

- Average views: {stats['avg_views']:,}

- Top hook patterns: {hooks}

- Top 5 viral reels: {top_reels}

Write a JSON response:

{{

"executive_summary": "1 paragraph, 3-5 sentences",

"key_insights": ["insight 1", "insight 2", "insight 3"],

"recommendations": ["action 1", "action 2", "action 3"],

"anomalies": ["anything unusual to flag"]

}}

'''

return call_llm(prompt)

DONE WHEN  Calling the function returns a structured weekly summary.

Step 03  Build the email HTML template

Create templates/weekly_digest.html with placeholders for summary, insights, recommendations, top reels carousel:

<h1>Healthcare Instagram Weekly Report</h1>

<h2>Executive Summary</h2>

<p>{summary}</p>

<h2>Key Insights</h2>

<ul>{insights}</ul>

<h2>Top 5 Viral Reels</h2>

{top_reels_html}

<h2>Recommendations</h2>

<ol>{recommendations}</ol>

DONE WHEN  Template renders with mock data.

Step 04  Create weekly digest task

Add to app/tasks.py:

import resend

from .services.digest import generate_weekly_digest

resend.api_key = os.getenv('RESEND_API_KEY')

@celery_app.task

def send_weekly_digest():

with SessionLocal() as s:

# Gather data from last 7d

stats = get_overview_data(s, 168)

top_reels = get_top_reels_data(s, 168, 5)

hooks = get_trending_hooks_data(s, 168, 5)

digest = generate_weekly_digest(stats, top_reels, hooks)

html = render_template('weekly_digest.html', digest, top_reels)

resend.Emails.send({

'from': 'insights@yourdomain.com',

'to': ['team-lead@yourdomain.com'],

'subject': f'Healthcare Instagram report - {datetime.now():%b %d}',

'html': html

})

return {'sent': True}

DONE WHEN  Triggering send_weekly_digest.delay() arrives in inbox within 30 seconds.

Step 05  Schedule weekly digest

Add to Celery Beat schedule:

celery_app.conf.beat_schedule['weekly-digest'] = {

'task': 'app.tasks.send_weekly_digest',

'schedule': crontab(hour=9, minute=0, day_of_week=1)  # Monday 9am

}

DONE WHEN  On the next Monday at 9am IST, digest arrives without manual trigger.

Step 06  Set up Slack viral alerts

Create Slack incoming webhook. Add SLACK_WEBHOOK_URL to .env.

Create alert task:

@celery_app.task

def check_viral_alerts():

THRESHOLD = 500_000

with SessionLocal() as s:

cutoff = datetime.utcnow() - timedelta(hours=2)

viral = s.query(Reel).filter(

Reel.scraped_at >= cutoff,

Reel.views >= THRESHOLD,

Reel.is_indian == True

).all()

for r in viral:

if not r.alert_sent:  # add this column

requests.post(os.getenv('SLACK_WEBHOOK_URL'), json={

'text': f'Viral reel: @{r.owner_username} - {r.views:,} views',

'attachments': [{'text': r.caption[:200],

'actions':[{'type':'button','text':'View',

'url': f'https://insights.yourdomain.com/reel/{r.id}'}]}]

})

r.alert_sent = True

s.commit()

Schedule every 1 hour:

celery_app.conf.beat_schedule['viral-alerts'] = {

'task': 'app.tasks.check_viral_alerts',

'schedule': crontab(minute=15)  # Every hour at :15

}

DONE WHEN  Within 24 hours, at least one Slack alert fires when a reel crosses 500K views. Click goes straight to the reel detail page.

Step 07  Make digest LLM output great

Critical: the digest is the most-visible artifact. Iterate on the prompt:

- • Add 'NEVER use generic phrases like "continued strong performance"' to the prompt.

- • Force specifics: 'Each recommendation must name a specific hashtag, hook type, or creator.'

- • Get the team lead to score 5 sample digests on 'actionability 1-5'. Iterate until ≥4 average.

DONE WHEN  Team lead reports the digest is more useful than just opening the dashboard manually.

Common pitfalls

- • Resend rejected — email domain not verified. Verify DNS records first.

- • Slack webhook 404 — wrong workspace or expired webhook URL.

- • LLM digest is generic — keep iterating on the prompt with examples of good vs bad summaries.

- • Duplicate alerts — make sure alert_sent column is correctly updated and committed.

Demo moment

On a Monday morning, the team lead opens their inbox to a beautifully formatted email with viral reels and actionable recommendations. They forward it to the team without your involvement.

CHECKPOINT 16  ·  Monitoring + error tracking + cost dashboard     2 days  ·  production

Goal

When something breaks, you find out before users do. You know exactly how much you're spending on Apify and OpenAI per week. Production is observable.

Step 01  Set up Sentry for errors

Sign up at sentry.io. Free tier covers 5K errors/month.

pip install 'sentry-sdk[fastapi,celery]'

npm install @sentry/nextjs

Initialize in FastAPI main.py and Next.js:

# Backend

import sentry_sdk

sentry_sdk.init(

dsn=os.getenv('SENTRY_DSN_BACKEND'),

traces_sample_rate=0.1,

profiles_sample_rate=0.1

)

DONE WHEN  Trigger an intentional error. Sentry receives it within 30 seconds.

Step 02  Set up PostHog for product analytics

posthog.com — free tier is generous. Track:

- • Page views (which pages get used most?)

- • 'fetch_scrape' events (how often manual scrapes triggered)

- • 'open_in_instagram' clicks (engagement signal)

- • 'use_in_script_maker' clicks (loop closure metric)

DONE WHEN  PostHog dashboard shows 24h of usage data.

Step 03  Add Better Stack uptime monitoring

betterstack.com (formerly Logtail+UptimeRobot). Configure pings every 1 minute:

- • https://api.insights.yourdomain.com/health

- • https://insights.yourdomain.com (frontend)

Alert configured to Slack channel on downtime.

DONE WHEN  Take API offline manually. Within 2 minutes, Slack alert fires. Bring back up — recovery alert fires.

Step 04  Build cost tracking endpoint

Track usage of paid APIs:

class APIUsage(Base):

__tablename__ = 'api_usage'

id = Column(Integer, primary_key=True)

service = Column(String)  # 'apify', 'openai-whisper', 'gemini'

units = Column(Integer)   # reels, audio_minutes, tokens

cost_usd = Column(Float)

occurred_at = Column(DateTime, default=datetime.utcnow)

Log every API call:

# After Apify scrape:

with SessionLocal() as s:

s.add(APIUsage(service='apify', units=len(items),

cost_usd=len(items) * 0.0005))

s.commit()

DONE WHEN  Each scrape logs its cost. SQL: `SELECT service, SUM(cost_usd) FROM api_usage WHERE occurred_at > NOW() - INTERVAL '7 days' GROUP BY 1` shows weekly spend per service.

Step 05  Build cost dashboard page (admin only)

Create src/app/admin/costs/page.tsx. Show:

- • Daily Apify cost (last 30 days line chart)

- • Total OpenAI Whisper spend this month

- • Gemini calls and estimated cost

- • Projected monthly cost

DONE WHEN  Admin can see exact spend at any time. Numbers match Apify/OpenAI dashboard.

Step 06  Set up cost alerts

Schedule daily check:

@celery_app.task

def cost_alert_check():

DAILY_LIMIT = 5.0  # USD

today_spend = get_today_spend()

if today_spend > DAILY_LIMIT:

send_slack_alert(f'Daily spend exceeded: ${today_spend:.2f}')

DONE WHEN  Set test threshold to $0.10. Within 24h, alert fires. Reset to real limit.

Step 07  Add deduplication to prevent re-transcription

In transcription task, check if reel was already transcribed within the last 7 days. Skip if yes.

Add `dedup` to scrape — skip if reel_id already in DB and scraped within last hour.

DONE WHEN  Re-scraping same hashtag within an hour doesn't increase Apify costs. Logs show 'skipped: already scraped recently'.

Common pitfalls

- • Sentry quota burned — make sure traces_sample_rate is 0.1 not 1.0. Sample rates above 0.5 cost a lot.

- • Cost tracking off by 50% — Apify and OpenAI charge slightly differently than docs say. Verify against actual dashboards monthly.

- • Uptime alerts to wrong channel — test with intentional downtime in dev hours.

Demo moment

Show admin team the cost dashboard. They see exactly $X/week for healthcare insights. Defendable budget. Easy to scale up or down.

CHECKPOINT 17  ·  Domain expansion — adding Skin and Stress     2–3 days  ·  extensibility

Goal

Add 2 more healthcare domains without code changes. Skin and Stress modules just plug in. Proves the system is truly domain-agnostic and ready to scale.

Step 01  Add domain field to Reel

# In models.py:

class Reel(Base):

# ... existing fields ...

domain = Column(String, default='weight_loss')

# 'weight_loss', 'skin', 'stress'

alembic revision --autogenerate -m 'Add domain to reels'

alembic upgrade head

DONE WHEN  Domain column exists. Backfill existing reels to 'weight_loss'.

Step 02  Tag hashtag groups with domain

# In hashtag_groups table, add:

domain = Column(String, default='weight_loss')

Insert new groups for Skin and Stress:

# scripts/seed_groups.py additions:

DEFAULTS = [

('Weight Loss India', ['weightlossindia',...], 'weight_loss'),

('Skincare India', ['skincareindia',...], 'skin'),

('Indian Home Remedies', [...], 'skin'),

('Stress Relief India', ['stressrelief','mentalhealthindia',

'anxietyhelp','mindfulnessindia'], 'stress'),

('Meditation India', ['meditationindia','yogaindia'], 'stress')

]

DONE WHEN  5 hashtag groups across 3 domains in DB.

Step 03  Update scrape task to set domain

# In scrape_hashtag_task, look up domain from hashtag_groups:

domain = s.query(HashtagGroup.domain).filter(

HashtagGroup.hashtags.any(hashtag)

).scalar() or 'weight_loss'

# Pass to upsert:

upsert_reel(item, source_hashtag=hashtag, is_indian=indian, domain=domain)

DONE WHEN  New scrapes correctly tag domain. SELECT domain, COUNT(*) FROM reels GROUP BY 1 shows distribution.

Step 04  Add domain filter to all API endpoints

@app.get('/reels/top')

def get_top_reels(

# ... existing params ...

domain: Optional[str] = Query(None, regex='^(weight_loss|skin|stress)$')

):

# ... query ...

if domain: q = q.filter(Reel.domain == domain)

Apply same filter to /stats/overview, /trends/hooks, /trends/audio, /trends/posting-times.

DONE WHEN  Adding ?domain=skin to any endpoint returns only skin reels.

Step 05  Add domain selector to UI

Add a global domain switcher at the top of every page:

// src/components/DomainSwitcher.tsx

const DOMAINS = [

{ id: 'weight_loss', label: 'Weight Loss', emoji: '⚖️' },

{ id: 'skin', label: 'Skin', emoji: '✨' },

{ id: 'stress', label: 'Stress', emoji: '🧘' }

];

export function DomainSwitcher() {

const [domain, setDomain] = useDomainStore();  // Zustand store

return (

<div className='flex gap-1'>

{DOMAINS.map(d => (

<Button key={d.id}

variant={domain===d.id ? 'default' : 'outline'}

onClick={() => setDomain(d.id)}>

{d.emoji} {d.label}

</Button>

))}

</div>

);

}

All API calls now include domain param from the Zustand store.

DONE WHEN  Switching domain at top of page refreshes all data. URLs reflect domain.

Step 06  Domain-specific hook types

Different domains have different hook types. Update hook_types.py:

HOOK_TYPES_BY_DOMAIN = {

'weight_loss': { 'social_taana':..., 'result_first':..., ... },

'skin': { 'aunty_comparison':..., 'product_damage':..., 'parlour_didi':..., ... },

'stress': { 'sleep_struggle':..., 'work_burnout':..., 'meditation_doubt':..., ... }

}

Update hook extraction prompt to use the right list per domain.

DONE WHEN  Skin reels classified into skin-specific hook types. Stress reels into stress-specific.

Step 07  Run end-to-end test on Skin domain

Trigger scrape of 'Skincare India' group. Watch the pipeline:

- • Apify scrape → 30+ skin reels in DB tagged domain='skin'

- • Whisper transcription → spoken scripts saved

- • LLM hook extraction → classified into skin hook types

- • UI shows them when 'Skin' selected in switcher

- • Trends page shows skin-specific hook patterns

DONE WHEN  Full pipeline works for Skin domain without code changes specific to skin.

Step 08  Document the pattern for adding more domains

Create ADD_DOMAIN.md:

# How to add a new healthcare domain

1. INSERT INTO hashtag_groups for the domain.

2. Add domain key to HOOK_TYPES_BY_DOMAIN.

3. Add to DOMAINS array in src/components/DomainSwitcher.tsx.

4. (Optional) Update LLM prompt with domain-specific examples.

That's it. No other changes needed. The pipeline auto-handles the rest.

DONE WHEN  README is clear enough that a teammate could add a 4th domain (e.g. Hair) following only this guide.

Common pitfalls

- • Existing reels show as 'weight_loss' even when they're skin — run a one-time backfill SQL based on source_hashtag.

- • Hook types from wrong domain — make sure LLM prompt is conditioned on the reel's domain, not a global list.

- • Trends page shows mixed domains — make sure all trend endpoints accept and filter by domain.

Demo moment

In front of team, switch between Weight Loss → Skin → Stress at the top of the page. Each domain shows a completely different set of viral reels, hook patterns, and trending audio. One tool, three product lines.

# Appendix

## Tech stack summary

Final stack across all 17 checkpoints:

- • Frontend: Next.js 15, TypeScript, Tailwind, shadcn/ui, TanStack Query, Recharts, Zustand

- • Backend: FastAPI, SQLAlchemy 2, Alembic, Celery, Pydantic v2, LiteLLM

- • Data: PostgreSQL 16, Redis 7, pgvector (optional)

- • External APIs: Apify (Apidojo scraper), OpenAI Whisper, Gemini 1.5 Flash, Resend, Slack webhooks

- • Hosting: Vercel (frontend), Railway (backend + DB + Redis)

- • Auth: Clerk with Google SSO

- • Observability: Sentry, PostHog, Better Stack

## Estimated total cost (monthly, at small scale)

Approximate ongoing costs for 5 hashtag groups, 200 reels/day, 50 transcripts/day:

- • Apify scraping: $15–30

- • OpenAI Whisper: $5–15

- • Gemini Flash (hooks + digest): $2–5

- • Railway (DB + Redis + 3 services): $20–40

- • Vercel: $0 (free tier sufficient)

- • Clerk: $0 (free tier for <10K MAU)

- • Sentry/PostHog/Better Stack: $0 (free tiers)

- • Resend: $0 (free tier)

Total estimated: $40–100/month for a fully production-grade internal tool.

## Timeline summary

With one full-time developer, working iteratively without skipping steps:

- • Foundation (Checkpoints 1–3): Week 1

- • First demo UI (Checkpoints 4–5): Week 2

- • Pipeline maturity (Checkpoints 6–7): Week 3

- • Deep insights (Checkpoints 8–10): Weeks 4–5

- • Strategic pages (Checkpoints 11–12): Week 6

- • Script Maker integration (Checkpoint 13): Week 7

- • Production hardening (Checkpoints 14–16): Week 8

- • Domain expansion (Checkpoint 17): Week 9

With a pair (developer + designer/frontend), compress to 5–6 weeks.

## What to do if you get stuck

Common stuck-points and where to look:

- • Apify returns 0 reels — check hashtag URL format, check actor status, check API token.

- • Celery tasks not running — check Redis connection, check worker is running, check `celery inspect active`.

- • Postgres connection timeouts — check Docker is up, check port 5432 not used, check connection string.

- • LLM returns weird JSON — set response_format json_object, validate with Pydantic, add try/except.

- • Frontend doesn't update after backend change — clear React Query cache, hard refresh, check CORS.

SuperLiving Insights Dashboard · Checkpoint guide v1.0

17 checkpoints · 8–10 weeks · Production-ready internal tool